DEPLOYMENT DOCUMENT

Date: [24-11-2025] 
1.0.0

| Type | Release Documentation |
| --- | --- |
| Subject | Deployment document for Datapower |
| Release | DW Q25-4 S43 R1 24 NOV 25 |
| Comments |  |

| # Revision History |  |  |  |
| --- | --- | --- | --- |
| # Version | # Date | # Author | # Description |
| # 1.0 |  |  | # Initial draft for DP deployment document |

| # Recipients |  |
| --- | --- |
| # Entity | # Description |
| Neoleap | Application Support/Teams |

Contents

INTRODUCTION	4

DEPLOYMENT TECHNICAL CONSIDERATIONS AND PREREQUISITES	4

DEPLOYMENT PLAN (Features Affected)	4

Backup Steps:	4

Deployment Steps	5

Detailed Deployment Steps:	6

ROLLBACK PROCEDURE (Mandatory)	16

APPROVALS	18

# INTRODUCTION

Provide a brief overview of the release, including the purpose, high-level scope, and expected business/technical outcomes. Keep this short (2–3 lines).

e.g. The purpose of this document is to describe the deployment procedures for Datapower. The document describes its deployment procedure while providing the required files that constitute this project delivery

# DEPLOYMENT TECHNICAL CONSIDERATIONS AND PREREQUISITES

List all technical dependencies (databases, services, APIs, configurations, network/firewall changes, certificates, licenses, etc.).
Include prerequisites like required approvals, backups, environment readiness checks, security validations, and version compatibility.
Mention any known risks and mitigation steps.

| # Field | # Details |
| --- | --- |
| Dependencies |  |
| Pre-requisites |  |
| Known Risks & Mitigation Plan |  |

# DEPLOYMENT PLAN (Features Affected)

| # Key | # Summary | # Parent | # Service Name |
| --- | --- | --- | --- |
| REPRDFIX000060 | Add new audit for error in xsl file | DW-110273 | DWP-FINTECH-B2B-GW OutboundMusanedLaborersInformationInquiry |
| WV000063 | Replacing TCC to ELM | DW-119308 | DWP-WMV-INTERNAL-API-GW\ InternalNafathCallBack DWP-GPM-API-GW\ GPMInternalRouting (B2B Integration Domain) DWP-GPM-API-GW\ GPMInternalGPSServices (B2B Integration Domain) |
| IT000007 | DP framework change make dump and audit MQ calls Async | DW-75574 | All DOMAINS |

# Backup Steps:

- Take backup from domains

- Login to domain (“default”)

- from DP Control Panel page choose Export Configuration

- Choose “Create a backup of one or more application domains” then next

- Export files In “Select application domains to export” section choose the targeted domains ("DWP-ARB-B2B-GW","DWP-ARB-PG-B2B-GW","DWP-CONSUMER-API-GW","DWP-CONSUMER-API-GW-EXT-01","DWP-CONSUMER-API-GW-EXT-02","DWP-FINTECH-B2B-GW","DWP-INTERNAL-API-GW","DWP-IVR-API-GW","DWP-MERCHANT-API-GW","DWP-MERCHANT-B2B-GW","DWP-MFP-INBOUND-API-GW","DWP-MFP-INTERNAL-API-GW","DWP-MFP-OUTBOUND-API-GW","DWP-MG-B2B-GW","DWP-OB-B2B-GW","DWP-PAC-CALLBACK-API-GW","DWP-PAC-INBOUND-API-GW","DWP-PAC-INBOUND-API-GW-EXT-01","DWP-PAC-INTERNAL-API-GW","DWP-PAC-OUTBOUND-API-GW","DWP-PARTNER-B2B-GW","DWP-PCI-API-GW","DWP-RE-CALLBACK-API-GW","DWP-RE-INBOUND-API-GW","DWP-RE-INTERNAL-API-GW","DWP-RE-OUTBOUND-API-GW","DWP-SAMA-B2B-GW","DWP-SELA-B2B-GW","DWP-Tahakom-B2B-GW","DWP-TCC-B2B-GW","DWP-TRANSFAST-API-GW","DWP-UMP-API-GW","DWP-VISA-API-GW","DWP-WATHQ-B2B-GW","DWP-WMV-INTERNAL-API-GW","DWP-Yakeen-B2B-GW","FINTECH-CORTEX-API-GW","FoodPickup-API-GW" ,“DWP-GPM-API-GW”)

- Then “next” and finally save exported files locally under the Backup Artifacts directory after creating backup directory

- Take backup from store directory files

a. From DP Control Panel page, choose File Management

b. Export and download the “store” Files: (“URL_ALIASES.xml”, “CLIENT_ID_ENV_MAPPING.xml”, “ENVIRONMENT_STYLESHEET_PARAMETERS”)

(” GPM_CLIENT_ID-CONFIG-INFO-MAPPING.xml”, “GPM_CLIENT_ID_ENV_MAPPING.xml”, “GPM_ENVIRONMENT_STYLESHEET_PARAMETERS.xml”)—B2B branches

# Deployment Steps

Break down the deployment into clear, numbered technical steps.

Each step should be executable by another engineer with the same access and knowledge.

Cover:

Pre-deployment checks (backups, system health, connectivity).

Step-by-step deployment commands, scripts, or configurations.

Verification after each major step (logs, health checks, test transactions).

| # Field | # Instructions |
| --- | --- |
| Packages Path (Optional) | $NeoleapGit\Deployment\DeploymentPackages\0166_WLTPRD000176-ALL-DPProd-24-11-2025 |
| 1. Pre-deployment Checks | - Validate endpoint connectivity & credentials pre-deployment - Make sure that backup steps are done for the affected service(s) - Confirm that delta scripts (if any) have been grouped and reviewed with the correct values (production values; URLs, keys, certificates, stylesheet parameters etc…) |
| 2. Deployment Steps | For each CR do the following applicable steps: - Apply delta configurations changes (DATA_MAPPING, RESOURCE_AUTHORIZATION, etc…) - Import packages for affected domains - Detailed steps for each CR can be found in the detailed deployment section below |
| 3. Scripts (optional) |  |
| 4. Verification Steps | - Ensure deployed objects are up and running (ex: Multiprotocol Gateways, Certificates, Keys, etc…) - Validate delta changes have been applied to affected SDR, store, and routing endpoints file. [Ensuring correct production values] - Make sure to repeat the above steps for all servers |

# Detailed Deployment Steps:

- Import the CR “REPRDFIX000060-DW-110273-Wrong error code stored in Audit logs table”

  - Login to domain “DWP-FINTECH-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-FINTECH-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/ REPRDFIX000060-DW-110273-Wrong error code stored in Audit logs table/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

- Import the CR “WV000063-AK-NEW-InternalNafathCallback”

  - Login to domain “DWP-INTERNAL-API-GW”:

    - Update SDR Files:

      - From DP Control Panel page, choose File Management

      - Open the local/SDR directory to find SDR Files (“DATA_MAPPING.xml”, “RESOURCE_AUTHORIZATION_MAPPING.xml”).

      - Open “DATA_MAPPING.xml”

      - If the delta entries don’t exist in file “DWP-INTERNAL-API-GW /local/SDR/DATA_MAPPING.xml” then:

        - Append entries from delta file “0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-IntNafathCallback/Artifacts/ DWP-INTERNAL-API-GW  /local/SDR/DATA_MAPPING.xml” Append entries to be the first entries of the following tag, which is inside "dm:DATA_MAPPING" tag (XPath: "dm:DATA_MAPPING/dm:MAPPING") in the "DATA_MAPPING.xml"

      - Open “RESOURCE_AUTHORIZATION_MAPPING.xml”

      - If the delta entries don’t exist in file “DWP-INTERNAL-API-GW /local/SDR /RESOURCE_AUTHORIZATION_MAPPING.xml” then:

        - Append service entries from delta file “0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW- IntNafathCallback/Artifacts/ DWP-INTERNAL-API-GW /local/SDR/RESOURCE_AUTHORIZATION_MAPPING.xml” 
Note: New "ram:MAPPING" tag in the delta file. (only CR entities will be in the delta files)

    - Switch to the routing service domain (“DWP-INTERNAL-API-GW”):

- From DP Control Panel page, choose File Management.

- Open “local/Services/ InternalSecureRouting /CONFIGURATION/DP-ENDPOINTS.xml” file and add the services entries from “0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-IntNafathCallback/Artifacts/ DWP-INTERNAL-API-GW /local/Services/ InternalSecureRouting /CONFIGURATION/DP-ENDPOINTS.xml” after the last entry in the following tag se:SERVICE_ENDPOINT" tag. (only CR entities will be in the delta files)

- Install GPM certificate in “InternalSecureRouting” Front side handler in the validation credentials in object name SSL_DP_GPM_Crypto_Certificate

Note: Our production mTLS certificate should be shared with UMP Core GPM layer to be configured from their side

b. Login to domain “DWP-WMV-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-WMV-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW- IntNafathCallback/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

# C.Login to domain "default":

    - Update store Files:

      - From DP Control Panel page, choose File Management

      - Open the store directory to find store Files ("CLIENT_ID_ENV_MAPPING.xml ")

      - Open (" CLIENT_ID_ENV_MAPPING.xml”)

      - Append new entries from store file "0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW- IntNafathCallback/store/ CLIENT_ID_ENV_MAPPING.xml" 
Note: You should Replace * with values of production

- Import the CR “WV000063-AK-NEW-GPM”—(IN B2B branches)

  - Login to domain “DWP-GPM-API-GW”:

    - Update SDR Files:

      - From DP Control Panel page, choose File Management

      - Open the local/SDR directory to find SDR Files (“DATA_MAPPING.xml”, “RESOURCE_AUTHORIZATION_MAPPING.xml”).

      - Open “DATA_MAPPING.xml”

      - If the delta entries don’t exist in file “DWP-GPM-API-GW /local/SDR/DATA_MAPPING.xml” then:

        - Append entries from delta file “0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-GPM/Artifacts/ DWP-GPM-API-GW /local/SDR/DATA_MAPPING.xml” Append entries to be the first entries of the following tag, which is inside "dm:DATA_MAPPING" tag (XPath: "dm:DATA_MAPPING/dm:MAPPING") in the "DATA_MAPPING.xml"

      - Open “RESOURCE_AUTHORIZATION_MAPPING.xml”

      - If the delta entries don’t exist in file “DWP-GPM-API-GW /local/SDR /RESOURCE_AUTHORIZATION_MAPPING.xml” then:

        - Append service entries from delta file “0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW- IntNafathCallback/Artifacts/ DWP-GPM-API-GW /local/SDR/RESOURCE_AUTHORIZATION_MAPPING.xml” 
Note: New "ram:MAPPING" tag in the delta file. (only CR entities will be in the delta files)

G. From DP Control Panel page choose “Import Configuration”

H. Choose “DWP-GPM-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW- IntNafathCallback/Artifacts”directory then next

I. Select all already existing files and import

J. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”
		Note: This package includes new Routing service.

K. Install ESB certificate in “GPMInternalRouting” Front side handler in the validation credentials in object name SSL_DP_ESB_Crypto_Certificate

# b.Login to domain "default":

    - Update store Files:

      - From DP Control Panel page, choose File Management

      - Open the store directory to find store Files (” GPM_CLIENT_ID-CONFIG-INFO-MAPPING.xml”, “GPM_CLIENT_ID_ENV_MAPPING.xml”, “GPM_ENVIRONMENT_STYLESHEET_PARAMETERS.xml”)

      - Open (" GPM_CLIENT_ID-CONFIG-INFO-MAPPING.xml”)

      - Append new entries from store file "0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-GPM/store/ GPM_CLIENT_ID-CONFIG-INFO-MAPPING.xmL"

      - Open (" GPM_CLIENT_ID_ENV_MAPPING.xml”)

      - Append new entries from store file "0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-GPM/store/ GPM_CLIENT_ID_ENV_MAPPING.xmL" 
Note: You should Replace “…” with values of production

      - Open (" GPM_ENVIRONMENT_STYLESHEET_PARAMETERS.xml”)

      - Append new entries from store file "0166_WLTPRD000176-ALL-DPProd-24-11-2025/ WV000063-AK-NEW-GPM/store/ GPM_ENVIRONMENT_STYLESHEET_PARAMETERS.xmL" 
Note: You should Replace “…” with values of production

# C.Login to domain "default":

    - Upload new sharedcert Files:

      - From DP Control Panel page, choose File Management

      - Open the sharedcert directory

      - Add the new production key and certificate in the below file names:
(“ssl.cert.all.dp.internal.gpm.com.sa.crt” , “ssl.key.all.dp.internal.gpm.com.sa.pem”)

- Import the CR “IT000007-UPDATE-PC-DPLoggingMQAsyncCall”

  - Login to domain “DWP-ARB-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-ARB-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-ARB-PG-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-ARB-PG-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-CONSUMER-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-CONSUMER-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-CONSUMER-API-GW-EXT-01”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-CONSUMER-API-GW-EXT-01.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-CONSUMER-API-GW-EXT-02”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-CONSUMER-API-GW-EXT-02.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-FINTECH-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-FINTECH-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-IVR-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-IVR-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MERCHANT-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MERCHANT-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MERCHANT-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MERCHANT-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MFP-INBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MFP-INBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MFP-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MFP-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MFP-OUTBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MFP-OUTBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-MG-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-MG-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-OB-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-OB-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PAC-CALLBACK-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PAC-CALLBACK-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PAC-INBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PAC-INBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PAC-INBOUND-API-GW-EXT-01”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PAC-INBOUND-API-GW-EXT-01.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PAC-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PAC-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PAC-OUTBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PAC-OUTBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PARTNER-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PARTNER-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-PCI-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-PCI-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-RE-CALLBACK-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-RE-CALLBACK-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-RE-INBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-RE-INBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-RE-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-RE-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-RE-OUTBOUND-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-RE-OUTBOUND-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-SAMA-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-SAMA-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-SELA-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-SELA-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-Tahakom-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-Tahakom-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-TCC-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-TCC-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-TRANSFAST-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-TRANSFAST-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-UMP-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-UMP-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-VISA-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-VISA-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-WATHQ-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-WATHQ-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-WMV-INTERNAL-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-WMV-INTERNAL-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “DWP-Yakeen-B2B-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “DWP-Yakeen-B2B-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “FINTECH-CORTEX-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “FINTECH-CORTEX-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

  - Login to domain “FoodPickup-API-GW”:

1. From DP Control Panel page choose “Import Configuration”

2. Choose “FoodPickup-API-GW.zip” file located at

“0166_WLTPRD000176-ALL-DPProd-24-11-2025/IT000007-UPDATE-PC-DPLoggingMQAsyncCall/Artifacts”directory then next

3. Select all already existing files and import

4. Clear stylesheet cache for XML manager “AlRajhi_XML_Manager”

# ROLLBACK PROCEDURE (Mandatory)

Describe how the release will be rolled out to production:Rollout sequence (e.g., staggered deployment, pilot users, phased rollout).

Expected downtime or impact window.

Communication plan (before, during, and after rollout)

Post-deployment monitoring strategy.

Rollback trigger conditions (how/ when to revert if needed).

| # Field | # Instructions |
| --- | --- |
| Rollback Preconditions | - Package deployment was unsuccessful - Services have been deployed but are down - Service has been identified to cause technical exceptions during PIV - Service has negatively affected existing business flows identified during PIV - Consult integration SPOC for any quick fixes that might quickly resolve the issue |
| Rollback Steps | - Login to domains (“DWP-ARB-B2B-GW","DWP-ARB-PG-B2B-GW","DWP-CONSUMER-API-GW","DWP-CONSUMER-API-GW-EXT-01","DWP-CONSUMER-API-GW-EXT-02","DWP-FINTECH-B2B-GW","DWP-INTERNAL-API-GW","DWP-IVR-API-GW","DWP-MERCHANT-API-GW","DWP-MERCHANT-B2B-GW","DWP-MFP-INBOUND-API-GW","DWP-MFP-INTERNAL-API-GW","DWP-MFP-OUTBOUND-API-GW","DWP-MG-B2B-GW","DWP-OB-B2B-GW","DWP-PAC-CALLBACK-API-GW","DWP-PAC-INBOUND-API-GW","DWP-PAC-INBOUND-API-GW-EXT-01","DWP-PAC-INTERNAL-API-GW","DWP-PAC-OUTBOUND-API-GW","DWP-PARTNER-B2B-GW","DWP-PCI-API-GW","DWP-RE-CALLBACK-API-GW","DWP-RE-INBOUND-API-GW","DWP-RE-INTERNAL-API-GW","DWP-RE-OUTBOUND-API-GW","DWP-SAMA-B2B-GW","DWP-SELA-B2B-GW","DWP-Tahakom-B2B-GW","DWP-TCC-B2B-GW","DWP-TRANSFAST-API-GW","DWP-UMP-API-GW","DWP-VISA-API-GW","DWP-WATHQ-B2B-GW","DWP-WMV-INTERNAL-API-GW","DWP-Yakeen-B2B-GW","FINTECH-CORTEX-API-GW","FoodPickup-API-GW", “DWP-GPM-API-GW”) - From DP Control Panel page choose “Import Configuration” - Choose files directory that have been exported in backup steps - Select all new and already exist configurations and files and import - Revert all Delta file changes. - Import the “store” Files: “URL_ALIASES.xml”, “CLIENT_ID_ENV_MAPPING.xml”, “ENVIRONMENT_STYLESHEET_PARAMETERS”, (” GPM_CLIENT_ID-CONFIG-INFO-MAPPING.xml”, “GPM_CLIENT_ID_ENV_MAPPING.xml”, “GPM_ENVIRONMENT_STYLESHEET_PARAMETERS.xml”)—B2B Repositories - Save Configuration. Note: this is a full rollback strategy, if required to rollback a specific CR kindly consider only the changes made in that CR, refer to integration SPOC on call for further assistance if required. |
| Scripts (optional) |  |
| Post-Rollback Verification | Confirm system is stable & services restored |

# APPROVALS

| # Role | # Signature / Name |
| --- | --- |
| # Technical Lead \ Chapter Lead | # Khaled Elaish |